Summary: This week we’ve managed to accomplish building the site structural skeleton. In other words, we are currently falling behind schedule.

Goals: This week’s goals are finish building up the php statements needed and sql statements as well. The database is already done and created. We just need to get data for companies in there and give users the ability to customize their own profile and features.

Problems: Last few weeks have been slow and we are falling behind. We’re going to have to kick it into 5th gear to get the project out on time.

|  |  |  |  |
| --- | --- | --- | --- |
| **Time Log** | | |  |
|  | | Estimated time to complete assignment => | |  | | --- | | 75 |   Hours |
| Date | Time  Spent | Description | Author |
| 8/31/16 | .5 | First Version of Software Requirements | Connor Allan |
| 11/1/16 | 1 | Story Board Layout | Connor Allan |
| 11/2/16 | 1 | Login Page | Connor Allan |
| 11/2/16 | 1 | ER Diagram & Data Dictionary | Connor Allan  Aaron Longchamp |
| 12/1/16 | 2 | Login.php full functionality | Connor Allan |
| 12/1/16 | 3 | Login.php and CSS | Connor Allan |
| 12/2/16 | 2 | Finished Login.php | Connor Allan |
| 12/3/16 | 1 | SQL statements written and data entered into database | Aaron Longchamp |
| 12/4/16 | 2 | Created print, individual php pages | Aaron Longchamp |
| 12/4/16 | 5 | Results.php created and formated | Connor Allan |
| 12/5/16 | 3 | Individual/Print functionality with CSS | Connor Allan |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

Project Manager: Connor Allan

Lead Developer: Connor Allan

Junior Developer: Aaron Longchamp

Web Designer: Connor Allan a

Content Developer: Aaron Longchamp

Quality Assurance: Aaron Longchamp